# Building an Exam Monitoring Platform: Our Project Journey

-Yvonne Frankort, Valtteri Myllyniemi, Shyama Wijayarathna-

## Introduction

During our project, we developed a web-based AI Exam Platform designed to support the complete examination process for both teachers and students.

The goal was to create a centralized platform where teachers could manage courses, assignments, and examinations, while students could access their courses, complete assignments, take examinations, and view their results.

A major part of the project was exploring browser-based examination monitoring using MediaPipe Face Landmarker. We investigated how camera, face, gaze and pose information could be used to detect potentially suspicious activities during an examination.

Throughout the project, we worked in sprints and divided responsibilities between team members. This gave us an opportunity to experience a development process closer to a real company project.

## What We Did

We started the project by planning the overall examination platform and identifying the main requirements for both teachers and students. We then divided the work into smaller areas and developed the system incrementally through sprints.

1. Planning and Design

At the beginning of the project, we discussed the main requirements and planned the different user workflows.

We created Figma wireframes and UI designs to visualize the platform before starting the implementation. This helped us define the main teacher and student pages and understand how users would navigate through the system.

We also created a Git repository and established our development workflow so that the team could work on different features and integrate them during the project.

2. Research and Prototyping

We explored different approaches to examination security and monitoring. We created a small prototype with Safe Exam Browser to investigate a controlled examination environment, but it was not integrated into the final platform.

We also researched MediaPipe Face Landmarker and experimented with camera, face, gaze and head-pose monitoring. Based on our research and testing, we selected the features that were practical for our platform.

3. Database and Development

We designed the database with Supabase to support students, teachers, courses, assignments, examinations, submissions, results, and monitoring events.

We then developed the main platform features, including course, assignment and examination management, student submissions, and results.

Teachers can also view enrolled students and export student lists as CSV files.

4. Examination Monitoring and Reporting

We implemented browser-based monitoring using MediaPipe Face Landmarker together with window focus/blur monitoring. The system can detect events such as camera problems, missing or multiple faces, gaze-related head-pose movements.

These monitoring events are stored in Supabase and made available through teacher reports, together with assignment and examination reports.

Results

The final result is a working examination platform that provides an end-to-end workflow for teachers and students:

Course Management
↓
Assignment / Exam Management
↓
Student Examination
↓
Monitoring
↓
Results
↓
Teacher Reports

The platform combines examination management, student results, browser-based monitoring, and reporting in one system.

The monitoring system records alerts to Supabase such as:

WINDOW_BLUR

CAMERA_OFF

CAMERA_BLOCKED

NO_FACE

MULTIPLE_FACES

LOOKING_AWAY LEFT/RIGHT/UP

Additionally, the system logs CAMERA_READY and CALIBRATION_READY  to supabase as information for the teacher that camera and calibration have passed and the system can now reliable detect alerts.

These events are linked to examination sessions and can be reviewed by teachers through the Fraud Report.

Through this project, we gained practical experience in frontend and backend development, database design, Git/GitHub collaboration, browser-based computer vision, webcam integration, and sprint-based development.

## Challenges We Faced

One of the most challenging parts of the project was developing reliable examination monitoring. We tested several approaches before choosing the final implementation.

- Gaze and Pose Detection

We initially experimented with iris-based and eye-based gaze tracking, but these approaches were difficult to stabilize. Eye direction was affected by blinking and lighting conditions, while small head movements could produce large changes in pose values.

We also tested a hybrid eye-and-pose approach, but it added complexity without providing sufficiently reliable results. We finally chose a head-pose-based approach with individual gaze calibration. It works well for clear cases, but borderline movements can still produce false alerts.

- Camera and Monitoring Reliability

Camera monitoring required handling different conditions such as blocked cameras, missing or multiple faces, poor lighting, and frozen frames. Making these checks reliable across different webcams, lighting conditions, and student positions was challenging.

- Connecting Monitoring Events to the Correct Examination Session

Another challenge was ensuring that every monitoring event was associated with the correct examination session. Events such as window focus/blur, camera alerts, and gaze alerts need to be connected to the correct student and examination so that teachers can review the monitoring history accurately.

- Designing Meaningful Fraud Reports

We also had to decide how to present a large number of monitoring events in a useful way. Instead of simply displaying raw events, we needed to organize them by student, course, examination session, event type and risk level so that teachers could understand the monitoring activity more easily.

- Balancing Monitoring Accuracy and Performance

We also explored camera-based distance checking. Continuous distance calculations could cause the computer to heat up during examinations, making this approach impractical for continuous monitoring. Early versions of 3D pose tracking required continuous landmark processing which caused noticeable CPU load and device heating.

Therefore, we decided not to include these features in the final implementation.

- Safe Exam Browser implementation

We had some difficulties with implementing the Safe Exam Browser for the actual project. Providing the exam configuration file to different students was too difficult so that part was left out as a separate demo which was sent to the teacher at the end of our project.

## What Went Well

- Teamwork

Dividing the project into different responsibilities allowed us to work on several areas in parallel.

At the beginning of the project, we met regularly on campus to discuss project-related matters, plan our tasks, and make decisions together. During the summer period, we continued our communication through a dedicated Discord channel to stay connected and ensure that the project was progressing in the right direction.

Towards the end of the project, we met again on campus to finalize the remaining project tasks. We worked together on finalizing the project, preparing the final presentation, and writing the blog post. Overall, maintaining regular communication throughout the different stages of the project helped us coordinate our work effectively and keep the project on track.

We also had regular sprint-based development, which helped us track our progress and adjust our plans when necessary.

- Research and experimentation

The monitoring part required considerable research and experimentation.

Rather than immediately implementing every possible monitoring feature, we investigated what was technically possible and then evaluated whether it was practical for a real examination environment.

- Integration

One of the strongest aspects of the project was integrating different features into one platform.

For example:

Exam

↓

Exam Session

↓

Monitoring Events

↓

Database

↓

Fraud Report

This gave us experience beyond developing individual standalone features.

- Learning from Limitations

Not implementing continuous camera-distance monitoring was also a valuable learning outcome. During development, we realized that continuously calculating camera distance and 3D pose tracking could increase resource usage and cause the computer to heat up during longer examinations. Instead of implementing a feature that could negatively affect the user experience, we decided not to include it.

This taught us that a feature should not be evaluated only on whether it technically works, but also on its performance, reliability, and suitability for real users.

## What Did Not Go Well?

The project was ambitious, and some features required more time and experimentation than we initially expected.

The biggest example was continuous camera-distance monitoring, which consumed significant resources and caused the computer to heat up during long examinations. Earlier versions of 3D pose tracking had similar performance issues, so both approaches were excluded from the final implementation.

We also discovered that monitoring does not always mean detecting cheating with certainty.

For example, a student looking away from the screen does not necessarily mean that the student is cheating. A missing face could also be caused by a camera problem or temporary movement.

Therefore, monitoring events should be considered indicators that can help teachers review an examination, rather than automatic proof of fraud.

This was an important consideration when designing our Fraud Report

## What Would We Improve Next Time?

Although we achieved the main goals of the project, there are several areas we would improve if we had more development time.

- Better Risk Analysis

We would develop a more advanced risk analysis system instead of treating individual monitoring events separately. The risk score could consider the number, duration, frequency, and combination of events, as well as confidence values and the context of the examination.

- Live Monitoring Dashboard

We would develop a live monitoring dashboard for teachers to view suspicious activities during an ongoing examination. This would allow teachers to see important monitoring events in real time and decide which students may need attention.

- Code Evaluation

We would add a code evaluation feature to support programming-based examinations. This would allow the platform to evaluate students' programming answers automatically.

- Docker Deployment

We would also improve the deployment process by containerizing the application with Docker. This would make it easier to set up and run the frontend and backend consistently in different environments.

- More Testing and Usability

Finally, we would conduct more extensive testing with different webcams, lighting conditions, computers, environments, and user movements. We would also carry out more usability testing with students and teachers to improve the overall user experience.

- Monitoring Flow

One improvement we would make is designing the monitoring flow as a unique flow: camera readiness check -> gaze calibration -> all alerts (camera + gaze). During development, these components were built separately. A unified flow would ensure that monitoring alerts start from a clean state and make alert tracking more predictable.

Would We Recommend this as a Company-Oriented Student Project?

Yes, we would recommend this project to other students, especially those who want experience with a project that is closer to a real-world software development environment and do not have an actual company to work with.

The project covers several areas of modern software development, including:

- Frontend and backend development

- Database design and REST APIs

- Authentication and user roles

- Computer vision and webcam integration

- Data processing and reporting

- Git/Git-Hub collaboration

- Sprint-based developments

- Requirements and feature evaluation

It also gave us the opportunity to work on different levels of the system, rather than focusing only on the user interface. This made the project a valuable learning experience and helped us understand how different parts of a software system work together.

## Our Overall Experience

Working on this project gave us an opportunity to experience many aspects of a real software development project.

We learned that software development is not only about implementing features. It also involves:

Research → Planning → Development → Testing → Evaluation → Improvement

Some of our original ideas worked well, while others had to be changed or removed after testing.

For us, this was one of the most valuable parts of the project. We learned to make technical decisions based on performance, usability, and real-world requirements, rather than simply trying to implement every possible feature.

## Conclusion

The AI Exam Platform allowed us to combine examination management, browser-based monitoring, and reporting into one system.

Although we faced challenges, particularly with continuous computer-vision processing, these helped us understand the difference between a feature that works technically and one that is reliable and suitable for real-world use.

Overall, we would recommend this as a company-oriented student project because it provided valuable experience in teamwork, research, development, integration, and decision-making.

Most importantly, we learned that good software development is not about implementing the maximum number of features, but about building features that are useful, reliable, and practical for users.